## Slide 1: Chapter 2
Analyzing the Business Case

## Slide 2: Learning Objectives (1 of 2)
After this chapter, you will be able to:
  Describe the strategic planning process
  Conduct a SWOT analysis
  Explain how tools can support strategic planning
  Explain the concept of a business case
  Summarize the six main reasons for systems requests
  Describe the two factors affecting systems projects

## Slide 3: Learning Objectives (2 of 2)
  Explain how systems requests are processed
  Explain how systems request feasibility is assessed
  Explain how systems requests are prioritized
  Conduct a preliminary investigation

## Slide 4: Strategic Planning (1 of 4)
Process of identifying long-term organizational goals, strategies, and resources
  Starts with a mission statement
    Reflects the vision, purpose, and values
    Critical success factor: high-priority objective
SWOT analysis
  Strengths, weaknesses, opportunities, and threats
    Examines technical, human, and financial resources

## Slide 5: Strategic Planning (2 of 4)
FIGURE 2-1 A SWOT analysis might produce results similar to those shown here.

## Slide 6: Strategic Planning (3 of 4)
FIGURE 2-2 This SWOT analysis example focuses on a specific asset, such as a company patent.

## Slide 7: Strategic Planning (4 of 4)
The role of the IT department
  Careful project planning
    Supports overall business strategy and operational needs
    Scope is well-defined and clearly stated
    Goals are realistic, and tied to specific statements, assumptions, constraints, factors, and other inputs

## Slide 8: Strategic Planning Tools
Approaches vary
  Microsoft Word and Excel
  CASE tools
  Mind maps
  Balanced scorecards
  Gap analysis

## Slide 9: The Business Case
Justification for a proposal
  Comprehensive and easy to understand
    Describe the project clearly, provide justification to proceed, and estimate financial impact
Many questions answered
  Why are we doing this project?
  How much will it cost and how long will it take?
  Are there any risks involved?
  How will we measure success?
  What alternatives exist?

## Slide 10: Systems Requests (1 of 2)
Starting point for most information systems projects
  Formal way of asking for IT support
    Stronger controls
    More information
    Better performance
    Improved service
    More support for new products and services

## Slide 11: Systems Requests (2 of 2)
FIGURE 2-4 Six main reasons for systems requests.

## Slide 12: Factors Affecting Systems Projects
FIGURE 2-6 Internal and external factors that affect IT projects.

## Slide 13: Processing Systems Request (1 of 3)
Systems review committee or a computer resources committee
  Evaluated systems requests
Systems request forms
  Streamline the request process
  Ensure consistency
  Easy to understand
  Include clear instructions
  Indicate required supporting documents
  Submitted electronically

## Slide 14: Processing Systems Request (2 of 3)
FIGURE 2-10 Example of an online systems request form.
Source: Florida Institute of Technology

## Slide 15: Processing Systems Request (3 of 3)
Systems request tools
  Used to help manage workflow
Systems review committee
  Broader viewpoint enables a committee to establish priorities more effectively
    One person’s bias is less likely to affect decisions
  Disadvantages
    Action on requests must wait until committee meets
    Members might favor projects requested by their own departments

## Slide 16: Assessing Request Feasibility (1 of 7)
Feasibility studies can be simple or exhaustive
  Effort required depends on nature of request
Initial fact-finding
  Studying organizational charts
  Performing interviews
  Reviewing current documentation
  Observing operations
  Surveying users

## Slide 17: Assessing Request Feasibility (2 of 7)
FIGURE 2-11 A feasibility study examines operational, technical, economic, and schedule factors.

## Slide 18: Assessing Request Feasibility (3 of 7)
Operational feasibility
  Proposed system will be used effectively after it has been developed
    Can be affected by organizational culture
    Cannot be accurately measured but requires careful study
  Questions that can help predict feasibility
    Is the project supported by management and users?
    Will the new system result in a workforce reduction?
    Do legal or ethical issues need to be considered?

## Slide 19: Assessing Request Feasibility (4 of 7)
Economic feasibility
  Projected benefits of a proposed system out-weigh total cost of ownership (TCO)
  Determination of TCO requires cost analysis
    People, including IT staff and users
    Hardware and equipment
    Software
    Formal and informal training
    Licenses and fees
    Consulting expenses and facility costs
    Estimated cost of not developing or postponing

## Slide 20: Assessing Request Feasibility (5 of 7)
Costs and benefits
  Tangible costs are measured in dollars
  Intangible costs can significantly affect organizational performance
  Tangible benefits can result from a decrease in expenses or an increase in revenues
  Intangible benefits are important to the company despite the inability to measure them in dollars

## Slide 21: Assessing Request Feasibility (6 of 7)
Technical feasibility
  Technical resources required to develop and operate the system
  Questions analysts should ask
    Does the company have the necessary hardware, software, and network resources?
    Does the company have the required technical expertise?
    Does the proposed platform have sufficient capacity for future needs?
    Will a prototype be required?

## Slide 22: Assessing Request Feasibility (7 of 7)
Schedule feasibility
  Project implemented in an acceptable time frame
    Issue: interaction between time and costs
  Additional schedule feasibility issues
    Can the company or the IT team control the factors that affect schedule feasibility?
    Has management established a firm timetable?
    What conditions must be satisfied?
    Will an accelerated schedule pose any risks?
    Will project management techniques be available?

## Slide 23: Setting Priorities (1 of 3)
Dynamic priorities
  Changes can cause request priorities to change
Factors that affect priority
  Will the proposed system reduce costs?
  Will the system increase revenue?
  Will the systems project result in more information or produce better results?
  Will the system serve customers better?
  Will the system serve the organization better?

## Slide 24: Setting Priorities (2 of 3)
  Can the project be implemented in a reasonable time period?
  Are the necessary financial, human, and technical resources available?

## Slide 25: Setting Priorities (3 of 3)
Discretionary projects
  Projects where management has a choice in implementing them
Nondiscretionary projects
  No choice
  Many are predictable
    Annual updates to payroll
    Tax percentages
    Quarterly changes

## Slide 26: The Preliminary Investigation (1 of 9)
Planning the preliminary investigation
  Meet with key managers, users, and IT staff to describe the project, explain responsibilities, answer questions, and invite comments
  Focus on improvements and enhancements, not problems

## Slide 27: The Preliminary Investigation (2 of 9)
FIGURE 2-14 Six main steps in a typical preliminary investigation.
FIGURE 2-13 Model of a preliminary investigation. Notice the importance of fact-finding in each of the four areas.

## Slide 28: The Preliminary Investigation (3 of 9)
Planning the preliminary investigation
  Step 1: understand the problem or opportunity
    Develop a business profile that describes current business processes and functions
    Understand how modifications will affect business operations and other information systems
    Identify the departments, users, and business processes involved
    Consider using a fishbone diagram

## Slide 29: The Preliminary Investigation (4 of 9)
  Step 2: define the project scope and constraints
    Define specific boundaries, or extent, of the project
    Create a list with must do, should do, could do, and won’t do sections
    Avoid project creep
    Identify constraints

## Slide 30: The Preliminary Investigation (5 of 9)
FIGURE 2-16 Examples of various types of constraints.

## Slide 31: The Preliminary Investigation (6 of 9)
  Step 3: perform fact-finding
    Gather data about project usability, costs, benefits, and schedules
    Analyze organization charts
    Conduct interviews
    Review documentation
    Observe operations
    Conduct a user survey
    Analyze the data

## Slide 32: The Preliminary Investigation (7 of 9)
  Step 4: analyze project usability, cost, benefit, and schedule data
    What information must be obtained, and how will it be gathered and analyzed?
    Who will conduct the interviews? How many people will be interviewed?
    Will a survey be conducted? Who will be involved? How much time will it take to tabulate the results?
    How much will it cost to analyze the information and prepare a report with findings and recommendations?

## Slide 33: The Preliminary Investigation (8 of 9)
  Step 5: evaluate feasibility
    Operational feasibility
    Technical feasibility
    Economic feasibility
    Schedule feasibility

## Slide 34: The Preliminary Investigation (9 of 9)
Summarizing the preliminary investigation
  Format of a report
    Introduction
    Systems request summary
    Findings
    Recommendations
    Project roles
    Time and costs estimates
    Expected benefits
    Appendix

## Slide 35: Summary (1 of 3)
Systems planning
  First phase of systems development life cycle
A business case is the reason for a proposed system
  Describes the project clearly
  Provides justification to proceed
  Estimates project’s financial impact

## Slide 36: Summary (2 of 3)
Systems projects
  Initiated to improve performance, provide more information, reduce costs, strengthen controls, or provide better service
  Affected by various internal and external factors

## Slide 37: Summary (3 of 3)
Analysts evaluate the systems request
  Determine whether the project is feasible
Steps in the preliminary investigation
  Understand the problem or opportunity
  Define the project scope and constraints
  Perform fact-finding and analyze project usability, cost, benefit, and schedule data
  Evaluate feasibility
  Prepare a report to management